## Slide 1: Home Irrigation Control System (HICS)
Team Status Report
January 30, 2015
Belachew
Haile-Mariam
Gautam
Adhikari
Jeremiah
O’Connor
Tung
Vo
Notes: This presentation demonstrates the new capabilities of PowerPoint and it is best viewed in Slide Show. These slides are designed to give you great ideas for the presentations you’ll create in PowerPoint 2010!
For more sample templates, click the File tab, and then on the New tab, click Sample Templates.

## Slide 2: Progress From Holiday Break

## Slide 3: Progress Over the Break
Built the backend and framework for the web application
Created services for the CRUD functionality of the current domains
Implemented the login feature with session state creation
Web Application

## Slide 4: Progress Over the Break
Developed code to allow communication between central control unit (Raspberry Pi) and hardware input/output layers(Arduino)
Central Control Unit

## Slide 5: Progress Over the Break
Experimented with reading soil moisture sensor data into an Arduino
Experimented with reading temperature sensor data into an Arduino
Hardware Input/output

## Slide 6: Progress Over the Break
Updated ADS to incorporate feedback from review
Established meeting times to fit our schedules for the Spring 2015 semester
Met with our sponsor to review our ADS baseline and outline our plans for Senior Design II
Additional Work

## Slide 7: Key Changes from ADS Review

## Slide 8: Key Changes
Resolved the naming ambiguity of our “Client-Server” architecture design
Added and updated components of the data flow diagram
Changed database subsystem and added an external database interface
Expanded our analysis of the Producer-Consumer Matrix

## Slide 9: Key Changes
Resolved Client-Server Ambiguity
Renamed all references of “Client Layer” to “Interface Layer”
Changed all diagrams, tables, and figures to represent this renaming

## Slide 10
Encapsulated user/admin devices in a cloud to represent that they are web based
Updated Data Flow Diagram
Key Changes

## Slide 11
Changed DB Subsystem & External DB Addition
Changed the “Database” subsystem name to “Database Interface”
Added an external database outside of our system that interacts with the Database Interface
Key Changes

## Slide 12
Key Changes
Producer-Consumer Relationships Analysis
Added an in depth analysis of the relationships between the producer and consumer
Detailed the overall balance of data flow between subsystems

## Slide 13: The Future…
Do research on how the proper way that our irrigation valves should receive power for the demonstration
Finalize parts list and start submitting purchase orders by next class period
Begin work on our DDS draft document
Begin building our demo project enclosure
Set a time/date for a team building activity
What is next?

## Slide 14: Any Questions?
?