## Slide 1: Team SmartGrass - Status Report 9/26/2014
Belachew Haile-Mariam
Gautam Adhikari
Jeremiah O’Conner
Tung Vo

## Slide 2: 9/22/2014 – Initial Meeting w/ Sponsor
Presented an overview of SmartGrass
Discussed the process that we will take in regards to requirements analysis and product design
Agreed to meet with our team as frequently as needed throughout the next two semesters

## Slide 3: Initial Meeting w/ Sponsor cont’d
Feedback: Unique idea, Definitely a market for SmartGrass (especially in the southern and western regions), consider putting an emphasis on user scheduling over automation based watering
Put us in contact with the City of Arlington’s Water Conservation Coordinator
- Has began to provide us with valuable insight into local laws and watering restrictions

## Slide 4: 9/24/2014 – Team Meeting
Went over the high level design of SmartGrass based on the sponsor’s input
Started feasibility analysis on different components of the project
Began to define a set of requirements that we can present to our sponsor during our next meeting

## Slide 5: 9/25/2014 – Resource Contact
Started communications with Dustan Compton, Conservation Program Coordinator for the City of Arlington
He has agreed to aid us in our project and lend us his insight and knowledge on water conservation
He has already provided us with detailed information about Arlington’s drought conditions, irrigation chapter of their code of ordinances, and a list of all the cities water regulations

## Slide 6: Snapshot of Requirements
Hardware will include a microcontroller to interact with the sensors, send and receive data to/from the web, and open/close the irrigation valve as necessary
Dashboard will be a web application with scalable mobile interface that will act as the mobile app
Dashboard will show environmental information from sensors and/or local forecast

## Slide 7: Prototype Concept
Water will flow into our water control unit and out to a separate sprinkler system
Various sensors will be attached to the control unit to provide the system and users with environmental information
These readings will be sent to a web layer which will record, analyze, and relay that data to our web/mobile interface
This web interface will be able to send commands to the water control unit (turn on/off, duration)

## Slide 8: The Big Picture
H2O in
Water Control Unit
H2O out
Web
DATA
(Faucet)
(Sprinkler)
(Sensors)

## Slide 9: Any Questions?