## Slide 1: CSE 4316 Smart Grass
Team Members
Billy Haile-Mariam
Gautam Adhikari
Jeremiah O’Conner
Tung Vo
Team Status Report

## Slide 2: Progress till now
SRS
Project Charter
Project Plan

## Slide 3: Progress on SRS
First draft completed.
Sent to team for peer review
Looked at the peer review comments

## Slide 4: Progress on Project Charter
Already finished the first phase.
Planning on reviewing it.

## Slide 5: Progress on Project Plan
First phase finished.
All the new data updated
  Hours worked
  Work division
  Work completed

## Slide 6: Challenges faced:
Behind on Schedule
  Planned to finish the deliverables earlier than it’s due
  But worked on it only two days prior the due date

## Slide 7: Resolving (Behind on Schedule)
Made contact using social networking app(Group me, Facebook)
Divided work.
Continuous effort until work is done

## Slide 8: Challenges faced:
Combining Documents
  Problems due to different software and different version.
  MAC OSX, Windows , Office 7, Office 10
  Difficulties while combining the work as a whole

## Slide 9: Resolving (Combining Documents)
Assigned another team member as a document manager.
Spent extra hours to finish work.

## Slide 10: Challenges faced:
Project Plan
  Problem working with project plan.
  First time using MS-Project.
  Lack of experience

## Slide 11: Resolving (Project Plan Difficulty)
Watched tutorials how to use MS Project.
Spend few hours playing with it.
Worked late night to have the work done.

## Slide 12: Ongoing & Future Challenges
Time constraint
Lack of Knowledge
Document Integration
Division of work knowing Right strength

## Slide 13: Next Steps:
SRS Review
Project Charter Review
Updating Project Plan
System Architectural Design

## Slide 14: Lessons Learned:
Communicate effectively
Plan early
Set mini milestones
Make a calendar in lab, keep updated.

## Slide 15: Any Questions/ Suggestions!!